Day 1 Report — Repository & Environment Setup (pip/venv)

## 1. Purpose and Scope

This report documents Day-1 activities for the LCT Correlation Replication project. The goal was to establish a clean, reproducible foundation—tooling, structure, and basic stubs—so subsequent statistical method implementation (Fisher-z baselines; LCT-N/LCT-B) can proceed smoothly.

## 2. Objectives (Day-1)

- Initialize a version-controlled Python project with a standard layout.

- Provision a consistent Python environment using venv + pip (no Conda).

- Add minimal, importable source stubs and a smoke test to validate tooling.

- Provide a brief Quickstart notebook to confirm the environment and notebook stack.

- Record decisions and acceptance criteria for “Day-1 complete.”

## 3. Environment and Tooling

Python: 3.11 (≥3.10 acceptable)
Package set: numpy, scipy, pandas, numba, joblib, dask, matplotlib, networkx, tqdm, pytest, jupyterlab, ipykernel
Environment manager: venv + pip (alternatives: Conda or Poetry)
Reasoning: venv is lightweight and built-in; with pinned wheels and ipykernel, it works well for research notebooks and CI.

Setup (pip/venv):

# Create and activate virtual environment

python3 -m venv .venv

# macOS/Linux:

source .venv/bin/activate

# Windows PowerShell:

# .venv\Scripts\Activate.ps1

# Upgrade core tooling

python -m pip install --upgrade pip setuptools wheel

# Install packages

pip install numpy scipy pandas numba joblib dask matplotlib networkx tqdm pytest jupyterlab ipykernel

# Register kernel for Jupyter

python -m ipykernel install --user --name lct --display-name "Python (lct)"

Version pinning (recommended) — requirements.txt (example):

## 4. Repository Layout

A lightweight, research-friendly structure separates methods, simulations, evaluation, plots, notebooks, results, and tests:

Rationale:

- src/ has reusable, testable modules.

- notebooks/ calls into src/ for reproducibility.

- results/ and data/ are gitignored (keeps repo slim).

- tests/ supports quick validation and future CI.

5. Procedure Executed

Repository initialization

- Created project directory; initialized Git.

- Added a .gitignore for Python, environments, notebooks, and generated artifacts.

Environment provisioning (pip/venv)

- Created .venv, upgraded build tools, installed the scientific stack, and registered a Jupyter kernel (Python (lct)).

Source stubs

- FisherBaselines.py: fisher_z, two_group_z_stat, pvals_from_Z, BH/BY thresholding helpers.

- LCT.py: placeholder lct_edge_stat (to be replaced with the variance-stabilized LCT statistic), lct_threshold_normal (normal-tail scan API; bootstrap variant coming on Day-6/7).

- Simulate.py: Gaussian sampler + block-covariance builder.

- Evaluate.py: correlation helper and FDR/Power routines.

- Plots.py: minimal heatmap helper.

Notebook and tests

- 00_quickstart.ipynb: verifies imports and ensures the Jupyter kernel uses the .venv.

- tests/test_imports.py: validates dependency availability and imports from src.

Documentation

- Concise README.md (setup with pip/venv, run tests, open notebooks).

- Captured acceptance criteria and next-step pointers.

6. Acceptance Criteria (Day-1 “Done”)

- Environment sanity: JupyterLab launches with kernel “Python (lct)”; the Quickstart notebook prints “Environment OK.”

- Tests: pytest -q passes the smoke test.

- Imports: All src/ modules import without errors.

- Structure: Project tree matches spec; data/ and results/ are gitignored; repo committed (git add . && git commit).

7. Risks and Mitigations (pip/venv specific)

- Binary wheels/SciPy build errors: Keep pip/setuptools/wheel updated; prefer CPython 3.11; if a package lacks wheels on your OS/arch, pin to a wheel-available version.

- Kernel mismatch: If the notebook uses the wrong interpreter, switch the kernel in JupyterLab (top-right) to Python (lct) or re-run python -m ipykernel install ….

- Large results in Git: .gitignore covers data/ and results/; add .gitattributes/LFS only if you must version artifacts.

- Floating-point variability across platforms: Pin versions in requirements.txt and log environment metadata in results (later automated with run cards).

8. Handover State (End of Day-1)

- Repo is ready for Day-2 Fisher-z + BH/BY baselines (toy notebook + tests).

- LCT module has a placeholder statistic with a working thresholding API, enabling a drop-in replacement with the true Cai–Liu statistic on Day-5.

- Simulation/evaluation scaffolds exist so we can produce the first FDR/Power table by Day-3.

9. Next Actions (Preview)

- Day-2: Implement Fisher-z baselines end-to-end (toy data + unit tests + small CLI).

- Day-3: Build Gaussian simulation harness; generate the first CSV table (mean FDR/Power over 50 reps).

- Day-4/5: Replace LCT placeholder with the true variance-stabilized statistic; validate on toy sims.

- Day-6/7: Implement LCT-B bootstrap under H0H_0H0​ with parallelization; run a small non-Gaussian scenario.

-------------------------------------------------------------------------